## Slide 1: Chapter 15: Architectures in Agile Projects

## Slide 2: Chapter Outline
How Much Architecture?
Agility and Architecture Methods
A Brief Example of Agile Architecting
Guidelines for the Agile Architect
Summary

## Slide 3: Agility
Agile processes were a response to a need for projects to
  be more responsive to their stakeholders
  be quicker to develop functionality that users care about
  show more and earlier progress in a project’s life cycle
  be less burdened by documenting aspects of a project that would inevitably change.
These needs are not in conflict with architecture.
The question for a software project is not “Should I do Agile or architecture?” Instead ask:
  “How much architecture should I do up front versus how much should I defer until the project’s requirements have solidified somewhat?”
  “How much of the architecture should I formally document, and when?”
Agile and architecture are happy companions for many software projects.

## Slide 4: Agile Manifesto

## Slide 5: Twelve Agile Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity—the art of maximizing the amount of work not done—is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 6: Agile
These processes were initially employed on small- to medium-sized projects with short time frames and enjoyed considerable success.
They were not often used for larger projects, particularly those with distributed development.

## Slide 7: How Much Architecture?
There are two activities that can add time to the project schedule:
  Up-front design work on the architecture and up-front risk identification, planning, and resolution work
  Rework due to fixing defects and addressing modification requests.
Intuitively, these two trade off against each other.
Boehm and Turner plotted these two values against each other for three hypothetical projects:
  One project of 10 KSLOC
  One project of 100 KSLOC
  One project of 1,000 KSLOC

## Slide 8: How Much Architecture?

## Slide 9: How Much Architecture?
These lines show that there is a sweet spot for each project.
  For the 10KSLOC project, the sweet spot is at the far left. Devoting much time to up-front work is a waste for a small project.
  For the 100 KSLOC project, the sweet spot is around 20 percent of the project schedule.
  For the 1,000 KSLOC project, the sweet spot is around 40 percent of the project schedule.
A project with a million lines of code is enormously complex.
It is difficult to imagine how Agile principles alone can cope with this complexity if there is no architecture to guide and organize the effort.

## Slide 10: Agility and Architecture Practices
Requirements:
User stories can be augmented with quality attribute information
The Initial Requirements Envisioning phase can employ a QAW, or techniques from a QAW.
Architecture Design:
“Architecture Envisioning” can employ techniques from ADD—perhaps just the first iteration or two.
As the project matures further iterations can be fleshed out.
Architecture Documentation:
Write for the reader!
If the reader doesn’t need it, don’t write it.
  But remember that the reader may be a maintainer or other newcomer not yet on the project!

## Slide 11: Agility and Architecture Practices - 2
Architecture Evaluation:
Does architecture evaluation work as part of an Agile process? Absolutely.
Meeting stakeholders’ important concerns is a cornerstone of Agile philosophy.
Our approach to architecture evaluation is exemplified by the Architecture Tradeoff Analysis Method (ATAM).
  ATAM does not endeavor to analyze all, or even most, of an architecture.
  The focus is determined by a set of quality attribute scenarios that represent the most important of the concerns of the stakeholders.
It is easy to tailor a lightweight architecture evaluation.
Such evaluations can provide valuable input to refactoring and re-design.

## Slide 12: An Example of Agile Architecting
WebArrow Web-conferencing system
To meet stakeholder needs, architect and developers found that they needed to think and work in two different modes at the same time:
  Top-down—designing and analyzing architectural structures to meet the demanding quality attribute requirements and tradeoffs
  Bottom-up—analyzing a wide array of implementation-specific and environment-specific constraints and fashioning solutions to them

## Slide 13: Experiments to Make Tradeoffs
To analyze architectural tradeoffs, the team adopted an agile architecture discipline combined with a rigorous program of experiments.
  These experiments are called “spikes” in Agile terminology.

## Slide 14: Experiments to Make Tradeoffs
The experiments (spikes) answered questions such as:
  Would moving to a distributed database from local flat files negatively impact feedback time (latency) for users?
  What (if any) scalability improvement would result from using mod_perl versus standard Perl?
  How difficult would the development and quality assurance effort be to convert to mod_perl?
  How many participants could be hosted by a single meeting server?
  What was the correct ratio between database servers and meeting servers?

## Slide 15: Lesson
Making architecture processes agile does not require radical re-invention of either Agile practices or architecture methods.
The WebArrow team’s emphasis on experimentation proved the key factor.

## Slide 16: Guidelines for the Agile Architect
Barry Boehm and colleagues have developed the Incremental Commitment Model to blend agility and architecture.
This model is based upon the following principles:
  Commitment and accountability of success-critical stakeholders
  Stakeholder “satisficing” (meeting an acceptability threshold) based on success-based negotiations and tradeoffs
  Incremental and evolutionary growth of system definition and stakeholder commitment
  Iterative system development and definition
  Interleaved system definition and development allowing early fielding of core capabilities, continual adaptation to change, and timely growth of complex systems without waiting for every requirement and subsystem to be defined
  Risk management—risk-driven anchor point milestones, which are key to synchronizing and stabilizing all of this concurrent activity

## Slide 17: Our Advice
If you are building a large, complex system with relatively stable and well-understood requirements and/or distributed development, doing a large amount of architecture work up front will pay off.
On larger projects with unstable requirements, start by quickly designing a candidate architecture even if it leaves out many details.
  Be prepared to change and elaborate this architecture as circumstances dictate, as you perform your spikes and experiments, and as functional and quality attribute requirements emerge and solidify.
On smaller projects with uncertain requirements, at least try to get agreement on the major patterns to be employed. Don’t spend too much time on architecture design, documentation, or analysis up front.

## Slide 18: Summary
The Agile Manifesto and principles value close-knit teams, with continuous, frequent delivery of working software.
Agile processes were initially employed on small- to medium-sized projects with short time frames. They were seldom used for larger projects, particularly with distributed development.
Large-scale successful projects need a blend of agile and architecture.
Agile architects take a middle ground, proposing an initial architecture and running with that, until its technical debt becomes too great, at which point they need to refactor.
There is a “sweet spot” where up-front architecture planning pays off.